**Project Roadmap**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Task | Completion Date | To be completed by… | Notes |
| 1 | Project Requirements – Minimal Viable Product | Friday 14th February 2020 | All | Conjoin what functionality is a must-have for the project to obtain “Minimal Viable Product” status |
| 2 | Project Requirements – Other Functionality | Friday 14th February 2020 | All | Conjoin extra functionality to obtain a polished final product |
| 3 | Product Vision | Friday 21st February 2020 | Samuel Lippet |  |
| 4 | Project Roadmap | Friday 21st February 2020 | David Bullock |  |
| 5 | Risk Analysis | Friday 21st February 2020 | Jack McAulay |  |
| 6 | Team Presentation 1 | Friday 21st February 2020 | All | Conjoining of Product Vision, Project Roadmap and Risk Analysis |
| 7 | Team Presentation 2 | Friday 6th March 2020 | All | Critiques product goals, backlog, achieved sprints and planned sprints up to this date |
| 8 | Team Presentation 3 | Friday 27th March 2020 | All | Critiques product goals, backlog, achieved sprints and planned sprints up to this date |
| 9 | Minimum Viable Product | Friday 10th April 2020 | All (TBD individual roles) | Here all functionality from the conjoined “Minimum Viable Product Requirements” section of the report should be complete by, to allow enough time for extra functionality and polishing of final product |
| 10 | List of Software Bugs and Vulnerabilities | Friday May 1st 2020 | All | Due to the ever-changing amounts of bugs and vulnerabilities, the end date for this documentation runs all the way through the end product’s development cycle. Using this document as a bug / vulnerability tracker throughout development will not only assist progression, but also continuously iterate the end-document revealing (if any) issues with the final product – revealing the majority of issues before the testing phase |
| 11 | “Other Functionality” | Friday May 1st 2020 | All (TBD individual roles) | Here all functionality from the “Other Functionality” section of the Product Requirements will be fulfilled by. Once this is complete, all software will be completed |
| 12 | Group Report Completion | Friday May 1st 2020 | All | This deadline allows space for the post-project individual reports to be completed without other work needing to be done, allowing for true reflection and evaluation of an otherwise fully completed project |
| 13 | Individual Reports | Thursday May 7th 2020 | David Bullock, Samuel Lippett, Jack McAulay (All Individually) | Post-Project evaluation document |